# TrueHR — Build Plan

NFA (Note For Approval), PMS/KPI & Extended Approval Workflows

Version 1.0 · 3 July 2026 · L R Technology / TrueHR

Source: client reference demos of GreenHR (visionindiaapp.in) and its admin panel (vispl.co.in/PMS), recorded 27 June 2026. Full frame-by-frame findings are in docs/MEETING_VIDEO_ANALYSIS_2026-06-27.md and docs/video-notes/.

Scope: full phased plan covering every module shown in the demos. Each phase ships Backend (Express + PostgreSQL), Web admin (Next.js) and Android (Jetpack Compose) together, following existing TrueHR conventions: idempotent tables in backend/src/db/schema.sql, one controller per module registered in routes/index.js, web pages under web/app/admin, Android feature screens with Hilt ViewModels, Retrofit DTOs and repositories.

# Contents

# Phase 0 — Shared Foundation: Generic Approval-Chain Engine (~1 week)

Everything the client demonstrated is one repeating pattern: NFA has a 6-stage chain, settlements a different 6-stage chain, resignation a 6-stage chain, PMS a 4-level rating chain. Build one engine and reuse it everywhere.

## Schema

- approval_flows — id, code (NFA, NFA_SETTLEMENT, RESIGNATION, PMS_RATING), name, active.

- approval_flow_stages — flow_id, seq, role_key (REPORTING_MANAGER, FINANCE_INITIATOR, PROJECT_LEADER, BUSINESS_LEADER, FINANCE, FINAL_APPROVAL...), resolver_type (manager_chain / named_user / matrix), optional_bypass flag.

- approval_instances — flow_id, subject_type + subject_id, status, current_stage_seq.

- approval_actions — instance_id, stage_seq, approver_employee_id, action (APPROVED / REJECTED / QUERY_HOLD / BYPASSED), remarks, acted_at.

- approver_matrix — project + expense category + zone mapped to project leader, finance, business leader, finance initiator and final approver. This powers GreenHR's auto-derived, read-only approver names on the create form.

## Behaviour

- Resolve the full chain at submission and display it read-only on create forms, exactly as GreenHR does.

- Auto-bypass stages whose approver cannot be resolved (GreenHR: “System By-Pass Matrix Manager Not Available”) and record a BYPASSED action.

- QUERY_HOLD returns the item to the raiser with status “Query Raised By: <role>”; resubmission resumes at the querying stage.

- Rejection stamps the rejecting role and name into the subject status (GreenHR shows “Finance Rejected-<name>”).

- Every action is written to audit_log.

## API

- GET /api/approvals/pending — per-user queue across all flows.

- POST /api/approvals/:instanceId/act — approve / reject / query with remarks.

- GET /api/approvals/:instanceId — full trail.

Verification: a seed script walks a 6-stage flow through approve, query, reject and bypass paths.

# Phase 1 — Masters & Admin CRUD (~1 week)

All masters demoed become searchable, deduplicated and managed in-app (not in Excel):

- business_operations (14 values), group_companies (cost-to-company entities), cost_zones, projects (linked to operation + company), office_locations (cities, office codes, project centers, special “Client-Side”), clients_vendors (single unified master with type flag).

- Expense hierarchy: expense_categories → expense_headers → expense_subheaders (3 levels; ~17 categories, 200+ subheaders). Seed from the client's “Expanse-Header-NFA” Excel — request the file; its structure is fully captured in the video notes.

- vendor_registrations — statutory fields each with value + document upload (PAN, GST, ESIC, PF, MSMED, NSIC/SSI, support docs), addresses, contacts, admin approval, Excel export.

- agreements — project, location, client, type (e.g. RENT), start/end dates, scanned copy; register with download links and created-by audit; admin approval.

Web: admin/masters page group with DataTable CRUD per master and CSV import/export for the hierarchy. API: one GET /api/meta/nfa-masters cascade endpoint (operation → projects and categories; category → headers → subheaders) so all cascading happens client-side with no page reloads — fixing GreenHR's postback pain. Android consumes masters read-only.

# Phase 2 — NFA Module Core: Create + Approve + Pay (~2.5 weeks)

The largest work item and the client's primary ask.

## Schema

- nfas — nfa_code (NFA<year><seq> via sequence), employee, raise_for (Expense / Purchase Request), business operation, company, project, expense category, zone, location, client/vendor, month, payment_type (ADVANCE_SELF, ADVANCE_VENDOR, REIMB_SELF, REIMB_VENDOR, PPS_CANDIDATE, INCENTIVE), billable_type (NON_BILLABLE, BILLABLE_CLIENT, BILLABLE_PARTNER), billed_state (Billed / To be billed), invoice date + amount, expected payment date, settlement_due_date (default +7 days), purpose, description, priority (High/Medium/Low), attachment, status, approval_instance_id.

- nfa_lines — header, subheader, nfa_amount, logistic_amount, computed line total; NFA totals and grand total computed server-side.

- Status values: PENDING, QUERY_<role>, REJECTED_<role>, APPROVED, PAYMENT_RELEASED.

## Rules

- Billable-from-client adds a conditional invoice block (Billed / To be billed, invoice date and amount, expected payment date) — validated server-side.

- Approver chain resolved from approver_matrix at submit; previewed on the form via GET /api/nfa/approvers.

- Finance stage gets a Release Payment action, which sets PAYMENT_RELEASED and opens the settlement window.

- Per-employee ledger endpoint: FY counts (raised / released / settled) and amounts (received / settled / balance to settle).

## Deliverables

- Backend nfaController: create, my list with year/month filters, detail with trail, approver queue, act, approver-edit (mandatory update remark, audited), release payment, ledger, Excel export (add exceljs).

- Web admin/nfa: queue with GreenHR-style filters (date range, location, entity, client, status, type, employee/NFA-code search), detail with chain and Approve / Query-Hold / Reject / Edit, reports tab.

- Android: NFA hub tile; Create NFA with cascading selects, line-item grid with running totals and attachment; My NFAs list with dual status chips; NFA detail with trail; approver inbox reusing the team-review pattern from leave/OD.

# Phase 3 — Settlement Cycle (~1.5 weeks)

- nfa_settlements — nfa, amount, documents, raised date, status (PENDING / IN_PROGRESS / CLOSED / AUTO_REJECTED), own approval instance with chain: Reporting Manager → Functional Head → Admin → Finance → Director → Closer.

- Auto-reject job: daily scheduler — settlements not submitted by due date plus grace period become AUTO_REJECTED; the employee must resubmit (in-app banner, as in GreenHR).

- Employee: Submit Your Settlement on released NFAs (amount + expense proofs) and a settlement status list.

- Web: settlement approval queue and Approved/Rejected Settlement report with year/month filters and Excel export. Android: submit settlement screen and status list.

# Phase 4 — Admin Analytics & Reports (~1 week)

- Dashboard cards: FY NFA raised / approved / released counts and amounts, pending items by stage.

- Project-wise expense rollup: Company → Project → Category → Header → SubHeader over a date range.

- Client billing report: billable NFAs by client, billed vs to-be-billed.

- All reports filterable with Excel export. Web only.

# Phase 5 — PMS / KPI Module (~2.5 weeks)

## Schema

- kpis — employee, year, month, status (DRAFT / RM_PENDING / LOCKED / DISCUSS), submitted and approved dates; kpi_kras — description, weightage % (must sum to 100), measurement bands as JSON (e.g. 90–104% → 3, 105–119% → 4, 120%+ → 5); Copy Previous KPI endpoint.

- pms_submissions — status (NOT_SUBMITTED / APPROVAL_PENDING / FUNCTIONAL_APPROVED); per KRA: MTD target, MTD achieved, self rating + remarks, manager rating + remarks.

- pms_final_ratings — per level (Matrix / Reporting / Functional / HR): PLI rating band, PLI %, remarks, bypassed flag — reuses the approval engine with a 4-level flow and auto-bypass.

- Grade configuration: OAT-5 ≥120%, SAT-4 105–119%, AT-3 90–104%, BT-2 60–89%, SBT-1 ≤59%, with band colours.

## Flow & deliverables

Employee creates monthly KPI → RM approves or sends to Discuss (query-hold) → KPI locked → employee submits monthly PMS self-assessment → rating chain → final grade; dashboard shows a 12-month strip with Pending-HR / Pending-RPT / band colours.

- Web admin/pms: team KPI queue, PMS approval queue, final-rating form, promotion recommendation list, grade-system configuration.

- Android: My Performance year list, Create/Edit KPI, Submit PMS, team KPI/PMS approvals, dashboard performance strip.

# Phase 6 — Extended E-Resignation & Polish (~1 week)

- Migrate the existing resignation review onto the approval engine with the demoed 6-stage chain: Reporting Manager, Functional Head, IT Infra, Office Admin, Finance, HR — each stage with named approver, email, status, remarks and date.

- IT Infra and Office Admin stages act as clearance steps.

- Dashboard: pending-approvals card includes NFA / PMS / settlement counts; Android gains NFA and PMS tiles.

Deferred pending client confirmation: HR Induction videos, Investment Declaration, Tax Management, My Asset Details, Feedback, JustJob/eTask analogues, Offer Request, PM Vishwakarma registration.

# Cross-Cutting Decisions

- No postback UX: all cascades served by one meta endpoint and cached client-side; searchable selects on web and Android.

- Money stored as NUMERIC(14,2); all totals computed server-side — client totals are never trusted.

- One standardized Excel-export utility in the backend (exceljs).

- Documents reuse the existing documents table and upload flow.

- Notifications reuse the email queue: next approver notified on each stage transition; raiser notified on reject, query and payment release.

- Every approval action, approver edit and auto-rejection lands in audit_log.

- Seed data to request from the client: expense-hierarchy Excel, entity/project/zone lists, approver matrix. Blocks UAT, not the build.

# Timeline (single developer, sequential)

| Phase | Weeks | Cumulative |
| --- | --- | --- |
| 0 — Approval engine | 1 | 1 |
| 1 — Masters & admin CRUD | 1 | 2 |
| 2 — NFA core | 2.5 | 4.5 |
| 3 — Settlements | 1.5 | 6 |
| 4 — Reports & analytics | 1 | 7 |
| 5 — PMS / KPI | 2.5 | 9.5 |
| 6 — E-Resignation ext. + polish | 1 | 10.5 |

Total ~10–11 weeks. NFA is usable end-to-end (raise → approve → pay → settle) after ~6 weeks.

# Open Questions for the Client

- Query-Hold resume point: restart the chain or resume at the querying stage?

- Who maintains the approver matrix — an HR admin UI or per-project configuration?

- Settlement auto-reject grace period? (GreenHR's exact timer is unknown — the recordings have no audio.)

- Are Purchase Request NFAs identical in flow, or do they need a PO/asset link?

- Should PMS PLI % feed the TrueHR payroll compute engine?

- Which deferred modules (Induction, Investment Declaration, Assets, etc.) are actually in scope?